Task 2 — Detailed Technical Description

Revised MVP Scope and Simplified Implementation Plan

Design and Evaluation of an Automated Validation Pipeline for LLM-Generated Micro-Agents in Enterprise Multi-Agent Systems

| Field | Value |
| --- | --- |
| Student name | Bobur Yusupov |
| Project title | Design and Evaluation of an Automated Validation Pipeline for LLM-Generated Micro-Agents in Enterprise Multi-Agent Systems |
| Scientific advisor | Viktor Kauk |
| Industry expert | Izzet Mustafayev |
| Date | May 2026 |
| Revision purpose | Scope reduction, MVP definition, mandatory/optional component split, and technology stack simplification |

# Executive Summary of the Revision

This revised version narrows the project from a full enterprise Agent Factory platform to a focused, measurable validation pipeline for generated Python micro-agents. The original research idea remains intact: automatically determine whether a newly generated micro-agent is safe and correct enough before it can be reused or executed. The revised scope reduces implementation risk by treating the validation pipeline as the central thesis deliverable and moving high-complexity enterprise integrations into optional extensions.

The MVP is defined as a single-path generate -> validate -> decide -> register workflow. It retains four validation layers in simplified but testable form: static analysis, policy and supply-chain checks, one hardened Docker sandbox, and a structured-output LLM judge. The architecture deliberately removes mandatory multi-tier sandbox benchmarking, gVisor, Azure Container Instances, PostgreSQL, Key Vault, angr symbolic execution, and NVivo-based qualitative analysis from the first implementation cycle.

The expected scientific claim is also narrowed. Instead of claiming a complete enterprise-grade Agent Factory, the project will test whether a layered validation pipeline reduces unsafe acceptances compared with lighter baselines while keeping latency, cost, and reproducibility within practical limits.

# Introduction

Modern enterprise environments face many long-tail automation tasks: one-off configuration drift checks, ad-hoc data transformations, simple compliance checks, and operational data-cleaning tasks. These tasks are often too specific to justify pre-built scripts, but too frequent or urgent to be handled fully manually. Multi-agent LLM frameworks can help by routing work between specialized agents, but their agent repertoires are usually limited to agents that were defined in advance.

The Agent Factory idea addresses this gap by generating narrowly scoped micro-agents on demand. However, dynamic generation introduces an important solution-architecture problem: a generated agent may contain unsafe behavior, dependency risks, incorrect logic, or prompt-injection-sensitive outputs. Therefore, an enterprise system cannot simply generate and execute agents directly in production.

This project focuses on the validation layer required before generated micro-agents can be accepted, registered, or executed. The project is intentionally scoped as an MVP-first research implementation rather than a full production platform. This makes the work more feasible within a 12-week implementation period while preserving the central contribution: evidence-based validation of LLM-generated micro-agents.

# Revised Goal

The revised goal is to design, implement, and evaluate a layered validation pipeline for LLM-generated Python micro-agents. The system will accept a task specification and a generated agent artifact, execute a sequence of deterministic and LLM-assisted checks, and produce a structured decision: PASS, FAIL, or ESCALATE.

The project will empirically compare the full validation pipeline against lighter baselines in order to determine whether layering improves unsafe-agent detection and how much latency and operational overhead it introduces. The primary output is not a complete enterprise Agent Factory, but a reproducible validator module and evaluation framework that can later be embedded into such a platform.

# Scope Reduction Strategy

The scope reduction is based on one principle: the thesis should build and evaluate one measurable mechanism well. In this project, that mechanism is the validation pipeline. The orchestrator, registry, cloud deployment, and enterprise governance integrations are included only to the extent needed to demonstrate and evaluate the validator.

The original proposal contained several high-value but high-risk items, such as gVisor, Azure Container Instances, PostgreSQL with Key Vault signing, angr symbolic execution, 2,700 validation runs, and qualitative interview analysis. These are useful research extensions, but they significantly increase integration risk. In the revised plan, they are explicitly moved into optional work unless the MVP is stable early enough.

| Scope area | Revised decision | Reason |
| --- | --- | --- |
| Primary contribution | Layered validation pipeline | This is the core research mechanism and can be evaluated directly. |
| Orchestrator | Thin stub only | Enough to demonstrate generate -> validate -> decide workflow without building a full platform. |
| Registry | SQLite + artifact hashes | Sufficient for reproducibility and traceability in MVP. |
| Sandboxing | One hardened Docker path | Keeps isolation meaningful while avoiding multi-runtime complexity. |
| Experiment size | 720 planned validation runs | Large enough for comparison, smaller than the original 2,700-run design. |
| Cloud services | Optional Azure-light deployment | Avoids cloud quotas and managed-runtime uncertainty during core implementation. |

# MVP, Mandatory Components, and Optional Components

The MVP is a working validation pipeline that can process generated Python micro-agents, produce structured validation reports, and store decisions for later analysis. Mandatory components are required for a defensible thesis. Optional components may be implemented only after the MVP passes its pilot milestone.

| Component | MVP | Mandatory | Optional | Notes |
| --- | --- | --- | --- | --- |
| Task specification schema | Yes | Yes | No | Defines task ID, input/output schema, allowed tools, risk tier, and acceptance tests. |
| AgentSpec / artifact schema | Yes | Yes | No | Represents generated Python code, manifest, dependencies, resource limits, and policy metadata. |
| Thin orchestrator stub | Yes | Yes | No | Invokes generation, validation, registry write, and final decision. |
| Static analysis layer | Yes | Yes | No | Bandit plus custom AST rules for dangerous Python patterns. |
| Policy and supply-chain layer | Yes | Yes | No | YAML allowlist/denylist, dependency pinning, hash requirement, and index restrictions. |
| Sandboxed execution layer | Yes | Yes | No | One Docker sandbox with network disabled, CPU/memory limits, timeout, and tmpfs workspace. |
| LLM-as-a-Judge layer | Yes | Yes | No | Structured-output judge using sanitized evidence only; deterministic findings remain authoritative. |
| Lightweight registry | Yes | Yes | No | SQLite table with artifact hash, validation decision, timestamps, and report path. |
| JSONL telemetry | Yes | Yes | No | Per-run structured logs for metrics and reproducibility. |
| Multi-tier sandbox benchmark | No | No | Yes | gVisor / ACI comparison can become a post-MVP extension. |
| Azure PostgreSQL + Key Vault | No | No | Yes | Useful for enterprise-grade registry, but unnecessary for MVP evaluation. |
| angr symbolic execution | No | No | Yes | High effort and less directly aligned with Python source agents. |
| NVivo interview analysis | No | No | Yes | May be added only if required by the degree rubric and time allows. |

# Description of the Practical Part

The practical part consists of a local-first or Azure-light validation system. The system accepts a task specification, generates or receives a Python micro-agent artifact, validates it through four layers, and writes a structured report. The default deployment target is one Linux-capable host running Python and Docker. Azure can be used as a single virtual machine if cloud-hosted execution is required, but managed Azure services are not mandatory for the MVP.

## Main Components of the Revised Solution

### 1. Thin Orchestrator and Generation Harness

The orchestrator is intentionally minimal. It does not implement full enterprise routing or a complex agent-reuse strategy. Its responsibility is to load the task specification, call the generator or accept an existing artifact, submit the artifact to the validation pipeline, write the validation report, and return the final decision.

The generator may use AutoGen AgentChat with a pinned version and one OpenAI-compatible model endpoint. The generated output must be converted into a strict AgentSpec structure before validation begins. If code generation quality becomes a bottleneck, only the generator model may be upgraded; the rest of the pipeline should remain stable.

### 2. TaskSpec and AgentSpec Schemas

The system uses Pydantic schemas to make all inputs and outputs explicit. This reduces hidden assumptions and supports reproducible evaluation.

| Schema | Minimum fields |
| --- | --- |
| TaskSpec | task_id, task_description, input_schema, output_schema, allowed_imports, allowed_dependencies, prohibited_behaviors, risk_tier, acceptance_tests |
| AgentSpec | agent_id, generated_code_path, manifest, requirements, declared_tools, resource_limits, expected_entrypoint, model_metadata |
| ValidationReport | artifact_hash, per_layer_status, findings, timings, sandbox_result, judge_result, final_decision, reasons, report_version |

### 3. Four-Layer Validation Pipeline

The four-layer structure is preserved from the original proposal, but each layer is implemented in the simplest testable form.

| Layer | MVP implementation | Output |
| --- | --- | --- |
| Layer 1 - Static Analysis | Bandit scan and custom Python AST rules for eval/exec, dynamic import, subprocess, socket/network, filesystem writes, and ctypes. | Static findings with severity, rule ID, location, and blocking/non-blocking status. |
| Layer 2 - Policy and Supply Chain | YAML policy engine that enforces allowlists and denylists; dependency checks for pinned versions, hashes, and forbidden external indexes. | Policy violations, dependency status, and escalation flags. |
| Layer 3 - Sandboxed Execution | Single hardened Docker sandbox with --network=none, CPU/memory limits, timeout, no privileged mode, and tmpfs workspace. | Exit code, timeout, test results, wall time, CPU time, memory usage, and sandbox violations. |
| Layer 4 - LLM-as-a-Judge | Single structured-output judge that receives only sanitized evidence and returns correctness score, safety risk, decision, and reasons. | Judge JSON object plus uncertainty flag. Deterministic security findings override judge approval. |

### 4. Lightweight Agent Registry

The registry is implemented as SQLite for the MVP. It stores only the metadata needed for traceability: task ID, artifact hash, final decision, validation timestamp, report path, model metadata, and optional HMAC signature. This avoids PostgreSQL, Key Vault, and embedding-signature complexity while preserving the integrity concept.

### 5. Telemetry and Metrics Collector

Every validation run writes a JSONL telemetry record. The initial analysis can be done with Python and pandas, with optional R scripts for statistical tests and plots. OpenTelemetry, Azure Monitor, and Application Insights are deferred until the core JSONL pipeline is stable.

# Expected Functionality

The integrated MVP will provide the following functionality:

1.   Accept a structured task specification and generated Python micro-agent artifact.

2.   Validate the artifact through static analysis, policy checks, sandboxed functional execution, and structured LLM judging.

3.   Return PASS, FAIL, or ESCALATE with a short explanation and per-layer evidence.

4.   Generate a machine-readable ValidationReport JSON file for every run.

5.   Store artifact hash, final decision, and report location in the SQLite registry.

6.   Append reproducible telemetry to JSONL logs for later metric computation.

7.   Support a controlled benchmark comparing static-only, static + policy, and full-pipeline conditions.

## Decision Logic

The final decision is based on deterministic validation evidence first and LLM judgment second. The LLM judge cannot override a hard security failure. Ambiguous cases are escalated rather than accepted.

| Condition | Decision |
| --- | --- |
| Hard static-analysis violation or forbidden policy violation | FAIL |
| Sandbox timeout, resource violation, blocked network attempt, or failed mandatory acceptance tests | FAIL or ESCALATE depending on severity |
| No deterministic violation and acceptance tests pass, but judge score is ambiguous | ESCALATE |
| No deterministic violation, tests pass, and judge returns high-confidence correctness | PASS |
| Conflicting evidence between deterministic layers and judge | ESCALATE, with deterministic evidence shown first |

# Technical Approach

The revised study follows a quantitative controlled benchmark design. The main comparison is between three validation conditions applied to the same curated artifact corpus: static-only baseline, static + policy, and full pipeline. This design directly tests whether additional validation layers reduce unsafe acceptances and what overhead they introduce.

| Evaluation condition | Included layers | Purpose |
| --- | --- | --- |
| Static-only baseline | Bandit + AST rules | Measure the performance of a lightweight code-inspection approach. |
| Static + policy | Static analysis + YAML policy and dependency checks | Measure the benefit of deterministic enterprise policy enforcement. |
| Full pipeline | Static + policy + Docker sandbox + LLM judge | Measure the effect of layered validation on safety, correctness, latency, and cost. |

## Experiment Design

The planned experiment is reduced from the original 2,700-run design to 720 validation runs. This keeps the evaluation large enough for meaningful comparison while reducing schedule risk and operational complexity.

| Set | Size | Purpose | Primary metrics |
| --- | --- | --- | --- |
| Pilot corpus | 24 artifacts x 3 conditions = 72 runs | Calibrate thresholds, detect flaky behavior, and estimate latency. | Completion rate, p95 latency, report completeness. |
| Main benign corpus | 48 artifacts x 3 conditions x 2 repeats = 288 runs | Measure overblocking, correctness, latency, and cost. | Valid acceptance rate, escalation rate, latency, cost. |
| Main risky corpus | 72 artifacts x 3 conditions x 2 repeats = 432 runs | Measure unsafe acceptance reduction. | Unsafe acceptance rate, fail/escalate rate, latency. |
| Manual adjudication sample | 50 sampled cases | Check judge usefulness and error taxonomy. | Judge-human agreement, confusion matrix, false overrides. |

## Core Metrics

| Metric | Definition in the MVP |
| --- | --- |
| Unsafe Acceptance Rate (UAR) | Share of unsafe or policy-violating agents incorrectly accepted by a condition. |
| False Positive Rate (FPR) | Share of safe and correct agents incorrectly failed or escalated. |
| False Negative Rate (FNR) | Share of unsafe or incorrect agents accepted as pass. |
| Task Success Rate (TSR) | Share of agents that pass mandatory functional acceptance tests. |
| Validation latency | End-to-end and per-layer runtime, reported as median, p95, and p99 where possible. |
| Cost per validation | Estimated model cost per run based on token usage and model pricing. |
| Escalation Rate | Share of cases routed to human review because of uncertainty or conflicting evidence. |
| Report completeness | Share of runs with complete structured reports and artifact hashes. |

# Tools, Technologies, and Resources

The revised stack optimizes for low integration surface, reproducibility, and measurable outcomes. The MVP can run locally or on a single Azure Linux VM. Managed cloud services are optional rather than mandatory.

| Layer / Role | MVP tool or technology | Purpose | Status |
| --- | --- | --- | --- |
| Language and schemas | Python 3.11+, Pydantic v2 | Implementation language and schema validation for TaskSpec, AgentSpec, and ValidationReport. | Mandatory |
| Agent harness | AutoGen AgentChat, pinned version | Thin generator/orchestrator harness for controlled micro-agent generation. | Mandatory |
| Model endpoint | OpenAI-compatible model with structured outputs | Generation and structured-output judge. Azure OpenAI may be used if already provisioned. | Mandatory |
| Static analysis | Bandit + custom Python AST rules | Detect dangerous patterns in generated Python source code. | Mandatory |
| Dependency/security audit | pip-audit, pinned requirements, hash enforcement | Detect vulnerable dependencies and reduce supply-chain risk. | Mandatory |
| Policy engine | YAML policy file + deterministic Python checker | Allowlist/denylist enforcement for imports, dependencies, tools, network, and filesystem behavior. | Mandatory |
| Sandbox | Docker Engine on Linux | Controlled execution with no network, resource limits, timeout, tmpfs workspace, and no privileged mode. | Mandatory |
| Registry | SQLite + SHA-256 artifact hashes | Store reproducible metadata and validation decisions without running a separate database server. | Mandatory |
| Telemetry | JSONL logs, pandas, optional R | Compute metrics and generate plots for the evaluation chapter. | Mandatory |
| CI | pytest, pre-commit, GitHub Actions | Unit tests, smoke tests, formatting checks, and lightweight security checks. | Mandatory |
| Threat mapping | MITRE ATLAS | Categorize selected adversarial patterns and explain unsafe findings. | Recommended extension |
| Static-analysis extension | Semgrep taint rules or CrossHair | Additional source-level analysis if MVP is stable. | Optional |
| Cloud registry | Azure PostgreSQL + Key Vault | Enterprise-grade registry and key management. | Optional |
| Cloud execution | Azure VM, ACI, or Container Apps jobs | Alternative execution backend after local Docker is stable. | Optional |
| Advanced sandboxing | gVisor / runsc on self-managed Linux | Additional isolation tier for post-MVP comparison. | Optional |

# Simplified Architecture

The revised architecture is intentionally linear and reproducible:

TaskSpec -> Generator or Existing AgentSpec -> Static Analysis -> Policy and Supply-Chain Checks -> Docker Sandbox Execution -> Structured LLM Judge -> Final Decision -> SQLite Registry + JSONL Telemetry

This sequence preserves the key research contribution while avoiding unnecessary enterprise integration work during the MVP period.

# Implementation Stages: 12-Week MVP-First Plan

| Period | Stage | Deliverables |
| --- | --- | --- |
| Weeks 1-2 | Scope freeze and repository setup | Final TaskSpec/AgentSpec schemas, Git repository, CI skeleton, sample tasks, smoke-test corpus. |
| Weeks 2-3 | Generator harness and deterministic validation base | AutoGen-based generation stub, Bandit integration, custom AST rules, initial YAML policy engine. |
| Weeks 3-4 | Docker sandbox and registry | Hardened Docker runner, resource limits, timeout enforcement, SQLite registry, artifact hashing. |
| Weeks 4-5 | Structured LLM judge and report schema | Judge schema, sanitized evidence pack, escalation rules, complete ValidationReport JSON. |
| Week 5 | Pilot run and scope lock | 72-run pilot, latency estimate, flakiness report, final decision on optional features. |
| Weeks 6-8 | Main benchmark execution | 720 planned validation runs, JSONL telemetry, registry snapshots, reproducibility logs. |
| Weeks 8-9 | Manual adjudication sample | 50-case manual review, judge-human comparison, error taxonomy. |
| Weeks 9-10 | Quantitative analysis | Metrics tables, latency plots, unsafe acceptance comparison, cost estimates. |
| Weeks 10-12 | Thesis writing and packaging | Final code package, technical documentation, reproducibility guide, thesis chapter, defense materials. |

## Fallback Triggers

| Trigger | Fallback action |
| --- | --- |
| Schemas and smoke tests are not stable by the end of Week 2 | Remove all cloud-related extensions from the implementation plan. |
| Fewer than 24 artifacts complete end-to-end during pilot | Freeze scope to deterministic layers plus Docker; keep judge advisory only. |
| p95 validation latency exceeds the predeclared ceiling during pilot | Reduce repeated runs and optimize sandbox/test execution before adding features. |
| Judge-human agreement is below 70% on calibration sample | Use judge only as explanatory/assistive evidence and make deterministic layers authoritative. |
| Docker sandbox produces flaky results above 20% of runs | Reduce corpus size, remove parallelism, and run sequentially on one controlled host. |

# Implementation Format: Individual Work

The project remains individual research work under formal academic supervision. The revised scope is specifically designed to be implementable by one researcher within the 12-week period.

1.   Researcher (Bobur Yusupov): responsible for system design, implementation, corpus construction, experiment execution, analysis, and writing.

2.   Scientific advisor (Viktor Kauk): provides methodological supervision, reviews evaluation design, and supports thesis preparation.

3.   Industry expert (Izzet Mustafayev): reviews practical relevance, enterprise feasibility, and architectural assumptions.

4.   Optional second reviewer: reviews a subset of corpus labels and manual adjudication cases if time and availability permit.

The revised design reduces dependence on external roles. Practitioner interviews are no longer mandatory for the MVP. They can be added later as an optional validation of deployment recommendations, but the thesis remains defensible through the controlled benchmark alone.

# Expected Outcome

The revised practical part is expected to deliver the following concrete artifacts:

1.   A working open-source validation pipeline for generated Python micro-agents.

2.   Strict TaskSpec, AgentSpec, and ValidationReport schemas implemented with Pydantic.

3.   Static analysis layer using Bandit and custom AST rules.

4.   Deterministic policy and supply-chain layer based on YAML rules, pinned dependencies, and package-safety checks.

5.   A hardened Docker sandbox runner for functional execution and resource enforcement.

6.   A structured-output LLM judge that evaluates sanitized evidence and routes ambiguous cases to escalation.

7.   A lightweight SQLite registry with artifact hashes and validation decisions.

8.   A JSONL telemetry dataset and metric computation scripts.

9.   A 720-run benchmark comparing static-only, static + policy, and full-pipeline validation conditions.

10.   A final thesis-ready architecture specification and reproducibility package.

## Expected Research Contribution

The revised contribution is a practical and empirically evaluated validation mechanism for generated micro-agents. The thesis will show whether layered validation reduces unsafe acceptances on a controlled corpus, what latency/cost overhead the layers introduce, and which failure modes remain difficult to catch. This contribution is narrower than the original enterprise Agent Factory vision, but it is more realistic, testable, and defensible within the project timeline.

# Conclusion

This revised document preserves the core ambition of the original project while making implementation feasible. The project is now centered on one deliverable: a reproducible layered validation pipeline for generated Python micro-agents. The mandatory scope is small enough to be completed and evaluated within 12 weeks, while optional components remain available as future work or stretch goals. The result is a stronger thesis plan because the claims, system boundaries, experiment design, and deliverables are aligned with the available time and technical resources.